JONIK NDOVU FARM

Reconciliation & Diligence Checklist

VERSION 3.0  |  INVESTOR WORKING DRAFT  |  OCTOBER 2026

Use this checklist to remove contradictions and establish a clean investor version. The earlier 24-unit and US$10.8m figures are explicitly superseded.

☐ Every document states 12–15 units; if using one case in the model, label 12 units as base case and 15 as sensitivity.

☐ Every document states US$2.4m total capital requirement inclusive of the proposed additional ~7 hectares.

☐ Every document distinguishes 8 hectares stated as owned from the ~7 hectares still to acquire.

☐ No document says 15 hectares are already owned or the additional land is secured.

☐ No return, occupancy, ADR, EBITDA, payback or valuation is stated as verified until supported by evidence.

☐ Sources & uses reconcile to exactly US$2.4m after land, transaction costs, construction, infrastructure, FF&E, fees, contingency and working capital are included.

☐ Phased and full-build options are compared using the same assumptions and cost basis.

☐ Location claims, access, views, wildlife and Mount Kenya references are verified for the exact site before use.

☐ AI-generated images are labelled conceptual/illustrative and not actual site renderings.

☐ Ownership, title, encumbrances, acquisition terms, access, water, power, wastewater, planning and environmental requirements have evidence owners.

☐ Investor structure and any proposed lead/co-investor allocations are labelled indicative until negotiated.

☐ Data room access is permission-controlled; sensitive personal/financial information is not broadly shared.

# Priority evidence owners

Sponsor/project lead — authoritative project facts and approvals register

Kenyan property counsel — title, land acquisition and corporate structure

Registered surveyor — boundaries, topography, access and constraints

Quantity surveyor — capex and contingency

Hospitality market/operator adviser — demand, rates, channel mix and operating costs

Architect/engineers/environmental specialist — design, infrastructure, approvals and impact