JONIK NDOVU FARM INVESTOR PACKAGE · EXECUTIVE OVERVIEW

Investor 5-Minute Brief

Decision-Useful Overview of the US$2.4M Hospitality-Led Agro-Tourism Opportunity

| Document ID | Version | Date | Confidentiality Tier | Project Status |
| --- | --- | --- | --- | --- |
| DOC-02 | V3.0 Verified | October 2026 | Tier 2 Registered | Active Diligence |

EXECUTIVE SUMMARY & STRATEGIC THESIS Jonik Ndovu Farm is a hospitality-led agro-tourism destination in Segera, Laikipia County, Kenya. The project combines 12–15 boutique low-impact accommodation suites with authentic permaculture, culinary farm-to-table dining, and nature-based guest activities. The starting 8 hectares are already owned; the capital requirement is US$2.4 million in total, which includes funding the acquisition of approximately 7 additional adjacent hectares to secure an ultimate 15-hectare footprint.

1. Core Project Parameters & Baseline Facts

The following project parameters represent the verified and developer-surveyed baseline facts for Jonik Ndovu Farm. Located in the Segera sector of Laikipia, the property borders major neighboring wildlife zones in the Greater Ewaso ecosystem, including the globally celebrated Lewa Wildlife Conservancy and Ol Pejeta Conservancy—internationally recognized strongholds for rhinos and large predators.

| Project Parameter | Verified Value | Strategic Notes |
| --- | --- | --- |
| Project Name | Jonik Ndovu Farm | Distinctive hospitality-led agro-tourism destination. |
| Location | Segera, Laikipia County, Kenya | Adjacent to Greater Ewaso corridor, ~1,800m elevation. |
| Capital Requirement | US$2.4 Million Total | Inclusive of ~7 ha land purchase, civil works & contingency. |
| Existing Landholding | 8.0 Hectares (19.8 Acres) | Already purchased and owned by project sponsors. |
| Proposed Acquisition | ~7.0 Hectares (17.3 Acres) | Currently in negotiation; subject to contract & clean title. |
| Ultimate Footprint | ~15.0 Hectares (37.1 Acres) | Consolidated agricultural & conservation guest landscape. |
| Accommodation Scale | 12–15 Boutique Suites | Low-density eco-pavilions hosting maximum 24–30 guests. |
| Primary Commercial Driver | Boutique Hospitality | High-yield room rates, dining covers, wellness & retreats. |
| Agricultural Role | Permaculture & Guest Narrative | Differentiates guest journey, provides culinary supply & landscape. |
| Nearby Conservancies | Borders Lewa Wildlife Conservancy (UNESCO rhino stronghold) and Ol Pejeta Conservancy (East Africa's largest black rhino sanctuary & apex predators) |  |

SUPERSEDED FIGURES RECONCILIATION NOTE Earlier preliminary working drafts referencing 24 keys or US$10.8 million of capital are superseded and erroneous. The verified project scale is 12–15 boutique suites within a US$2.4 million total budget.

2. Capital Allocation & Sources / Uses Framework

The proposed US$2.4 million capital requirement is carefully disciplined to achieve complete operational viability and brand excellence while minimizing upfront dilution and construction drag:

| Capital Expenditure Category | Allocation (US$) | Share (%) | Scope & Deliverables |
| --- | --- | --- | --- |
| Land Acquisition & Legal Transfer (~7 ha) | $320,000 | 13.3% | Adjacent parcel purchase, conveyancing, stamp duty, boundary surveys. |
| Solar-Hybrid Microgrid & Energy Storage | $160,000 | 6.7% | 60 kWp solar PV array, 120 kWh LiFePO4 battery storage, smart inverters. |
| Circular Biogas Plant & Waste-to-Energy | $80,000 | 3.3% | Anaerobic biodigester converting manure & kitchen waste to cooking gas & bio-fertilizer. |
| Hydrology, Solar Borehole & Precision Drip | $240,000 | 10.0% | 10k L/hr solar borehole, 200kL storage, 5.3 ha drip irrigation, reed-bed wetlands. |
| Farmland Landscaping, Swales & Agroforestry | $120,000 | 5.0% | Contour swales for moisture retention, acacia windbreaks, citrus & avocado orchards. |
| Animal Structures, Paddocks & Dairy Equipment | $80,000 | 3.3% | Rotational sheep paddocks, poultry housing, solarized milking dairy unit, 40+ apiary hives. |
| Farm Machinery & Clean Electric Fleet | $60,000 | 2.5% | Compact tractors, compost spreaders, solar charging bays, EV utility buggies. |
| Boutique Guest Pavilions (12–15 Units) | $720,000 | 30.0% | 10 deluxe suites (75 sqm), 3 family villas (125 sqm), reception lounge, wellness deck. |
| Commercial Catering Kitchen & Farm Produce Shop | $240,000 | 10.0% | Commercial lodge kitchen, sourdough bakery, cold rooms, and on-site retail boutique shop. |
| FF&E, OS&E & Converted Safari Vehicles | $140,000 | 5.8% | Artisan stone/cedar furnishings, bespoke linens, 1 converted silent game viewing vehicle. |
| Professional Fees, NEMA & Permitting | $120,000 | 5.0% | Architectural/MEP engineering, NEMA ESIA license, county change-of-user. |
| Pre-Opening Working Capital & Contingency | $120,000 | 5.0% | Hospitality/farm staff recruitment, brand launch runway, ring-fenced contingency buffer. |
| TOTAL US$ CAPITAL REQUIREMENT | $2,400,000 | 100.0% | Complete turnkey capitalization to commercial opening. |

GREENER ECOSYSTEM & PRODUCTIVE ASSETS ALLOCATION: US$980,000 (40.8%) A defining dimension of the capital budget is that over 40% of funding — US$980,000 in total — directly finances the greener ecosystem and productive farm infrastructure: Solar Microgrid ($160k), Biogas Generation ($80k), Hydrology & Drip Irrigation ($240k), Contour Earthworks ($120k), Animal Structures & Dairy ($80k), Farm Machinery ($60k), and the Commercial Catering Kitchen & Farm Produce Shop ($240k). This circular infrastructure cuts recurring lodge energy and food costs by over 35% while creating an authentic guest experience.

3. 10-Year Illustrative Financial Highlights

Hospitality is the core revenue engine, supported by culinary covers, agro-tourism workshops, wellness retreats, and farm-gate artisanal sales. The illustrative model assumes a phased ramp-up across Year 3 (opening) to Year 10:

| Operating Metric | Year 3 (Launch) | Year 5 (Stabilized) | Year 7 (Maturity) | Year 10 (Terminal) |
| --- | --- | --- | --- | --- |
| Operational Keys | 12 Keys | 14 Keys | 15 Keys | 15 Keys |
| Average Daily Rate (ADR) | US$380 | US$440 | US$500 | US$560 |
| Average Annual Occupancy | 35.0% | 52.0% | 62.0% | 68.0% |
| Gross Accommodation Revenue | $582,540 | $1,167,416 | $1,697,250 | $2,082,690 |
| F&B, Wellness & Farm Activities | $291,270 | $583,708 | $848,625 | $1,041,345 |
| Total Destination Revenue | $873,810 | $1,751,124 | $2,545,875 | $3,124,035 |
| Operating Costs (Opex & Payroll) | ($594,191) | ($1,120,719) | ($1,578,443) | ($1,905,661) |
| Gross Operating Profit (GOP) | $279,619 | $630,405 | $967,432 | $1,218,374 |
| EBITDA | $244,667 | $577,871 | $891,056 | $1,124,653 |
| EBITDA Margin (%) | 28.0% | 33.0% | 35.0% | 36.0% |
| Illustrative Unlevered Project IRR | — | — | — | 14.8% |
| Target Equity MOIC (10-Year) | — | — | — | 2.85x |

4. Development Phasing & Strategic Execution

Implementation Roadmap: To optimize capital deployment, two clear implementation options are evaluated:

Option A (Phased Delivery): Complete land title acquisition, install off-grid solar-water infrastructure, establish agroforestry gardens, and open 8–10 boutique suites. Minimizes upfront risk; allows market rate validation.

Option B (Unified Build - Recommended): Deploy the full US$2.4 million in a single 14-month construction programme delivering all 12–15 suites, dining lodge, wellness deck, and farm infrastructure simultaneously. Maximizes brand impact and avoids guest disturbance.

5. Due Diligence & Investor Next Steps

Qualified investors are invited to access the secure online data room to review:

Title deed documentation and official registry searches for the owned 8.0 hectares.

Draft Sale & Purchase Agreement (SPA) framework for the proposed ~7.0 hectare parcel.

Interactive 10-Year Illustrative Financial Model (XLSX) with customizable yield assumptions.

Preliminary Quantity Surveyor (QS) cost benchmarking and construction bills of quantities.

NEMA Environmental Impact Assessment pathway and County physical planning guidelines.