JONIK NDOVU FARM INVESTOR PACKAGE · SITE AND DEVELOPMENT

Conceptual Site & Infrastructure Utilization Plan

Spatial Masterplanning, Circulation Logistics, and Off-Grid Utility Sizing Brief

| Document ID | Version | Date | Confidentiality Tier | Project Status |
| --- | --- | --- | --- | --- |
| DOC-05 | V3.0 Verified | October 2026 | Tier 3 Approved | Active Diligence |

SPATIAL PHILOSOPHY & OPERATIONAL ZONING The conceptual site plan for Jonik Ndovu Farm organizes the 15-hectare consolidated property into high-synergy zones that cleanly isolate guest tranquility from operational farm machinery, livestock management, and delivery logistics. Development is phased across the existing owned 8-hectare platform and the ~7-hectare expansion parcel.

1. Comprehensive Spatial Allocation Schedule

The consolidated 15-hectare masterplan balances luxury guest privacy, productive agriculture, and natural corridors:

| Functional Zone | Owned 8 ha | Expansion ~7 ha | Total Footprint | % Total | Key Infrastructure & Features |
| --- | --- | --- | --- | --- | --- |
| Guest Pavilions (12–15 Units) | 1.20 ha | 0.40 ha | 1.60 ha | 10.7% | Eco-luxury suites, timber decks, private plunge pools, tranquil paths. |
| Central Lodge & Dining Pavilion | 0.40 ha | 0.00 ha | 0.40 ha | 2.7% | Lounge, restaurant, wine larder, fire pit, arrival deck. |
| Wellness Sanctuary & Farm Pool | 0.30 ha | 0.20 ha | 0.50 ha | 3.3% | Heated lap pool, cedar sauna, steam bath, yoga deck. |
| Intensive Organic Kitchen Gardens | 2.00 ha | 1.00 ha | 3.00 ha | 20.0% | Heirloom vegetables, salad greens, greenhouse tunnels, drip lines. |
| Productive Agroforestry Orchards | 0.80 ha | 1.50 ha | 2.30 ha | 15.3% | Citrus, avocado, macadamia, indigenous honey flora, guest walking loop. |
| Pastoral & Animal Integration | 0.80 ha | 1.20 ha | 2.00 ha | 13.3% | Rotational sheep grazing, heritage poultry, apiary, small dairy. |
| Arrival Gate, BOH & Staff Living | 0.70 ha | 0.30 ha | 1.00 ha | 6.7% | Security gatehouse, staff quarters, maintenance depot, central larder. |
| Internal Roads & Circulation | 0.70 ha | 0.30 ha | 1.00 ha | 6.7% | Stabilized gravel carriageway, electric buggy lanes, walking tracks. |
| Solar & Hydrological Utilities | 0.25 ha | 0.15 ha | 0.40 ha | 2.7% | Ground solar PV, inverter station, borehole pump, water storage. |
| Savannah Conservation Buffer | 0.85 ha | 1.95 ha | 2.80 ha | 18.7% | Natural acacia woodland, bird viewing blinds, wildlife buffer corridor. |
| TOTAL MASTERPLAN FOOTPRINT | 8.00 ha | 7.00 ha | 15.00 ha | 100.0% | Fully integrated agro-resort destination ecosystem. |

2. Circulation Engineering & Zone Separation

A foundational principle of the masterplan is the complete separation of three distinct circulation systems:

Primary Guest Network: Silent, pedestrian-first stabilized gravel paths and electric buggy corridors connecting arrival, lodge, guest pavilions, and wellness sanctuary. Motorized guest vehicles park at the perimeter arrival pavilion.

Agricultural Operations Network: Dedicated perimeter service road for daily farm equipment, tractor access, compost movement, and crop harvesting without traversing guest sightlines.

Back-of-House Service Network: Direct spur road from the main access road straight to the BOH yard for linen deliveries, food replenishment, gas/diesel delivery, and solid waste removal.

3. Off-Grid Engineering Sizing & Specifications

The site utility infrastructure is engineered for complete standalone resilience:

| System | Capacity / Sizing | Redundancy / Storage | Specification Standard |
| --- | --- | --- | --- |
| Solar PV Array | 60 kWp Monocrystalline | Ground-mount bifacial panels | Tier 1 panels; automated tracking angle. |
| Battery Energy Storage | 120 kWh LiFePO4 | 10-year warranty cycle | 48V Victron Energy inverter-charger bank. |
| Backup Generation | 30 kVA Silent Diesel | 500-liter day tank | Automated transfer switch; acoustic enclosure. |
| Potable Water Borehole | 10,000 L/hr yield | 150kL raw + 50kL treated | Deep solar submersible pump; RO & UV purification. |
| Greywater Treatment | 15,000 L/day capacity | Multi-stage reed bed | Sub-surface drip irrigation for orchards only. |
| Fire & Life Safety | Ring main + 4 hydrants | 30kL dedicated fire reserve | Diesel backup fire pump; smoke detection. |

4. Spatial Zoning of Greener Ecosystem & Productive Assets

Over 40% of project capex (US$980,000) is allocated to circular utilities, productive agriculture, catering, and retail:

| Asset Category | Spatial Zone | Budget (US$) | Share (%) | Design & Operational Role |
| --- | --- | --- | --- | --- |
| Solar-Hybrid Microgrid | 0.40 ha | $160,000 | 6.7% | 60 kWp solar PV array, 120 kWh LiFePO4 batteries, smart cluster inverters. |
| Circular Biogas Digester | 0.30 ha | $80,000 | 3.3% | Anaerobic biodigester converting manure & kitchen waste into cooking gas & bio-slurry. |
| Hydrology & Precision Drip | 5.30 ha | $240,000 | 10.0% | 10k L/hr solar borehole, 200kL storage, automated drip across 5.3 ha, greywater wetlands. |
| Farmland Landscaping & Swales | 2.50 ha | $120,000 | 5.0% | Keyline swales for moisture retention, acacia windbreaks, citrus & avocado orchards. |
| Animal Structures & Apiary | 1.80 ha | $80,000 | 3.3% | Rotational sheep paddocks, poultry houses, dairy milking station, 40+ Langstroth hives. |
| Farm Machinery & Clean Fleet | 0.20 ha | $60,000 | 2.5% | Depot, compact tractors, compost spreaders, solar charging, electric utility buggies. |
| Catering Kitchen & Bakery | 0.40 ha | $160,000 | 6.7% | Commercial lodge kitchen, sourdough hearth bakery, solar cold storage, curing larder. |
| Farm Produce Sale Shop | 0.30 ha | $80,000 | 3.3% | On-site boutique retail shop selling honey, cold-pressed oils, herbal teas, preserves. |
| SUBTOTAL GREEN ASSETS | 11.20 ha (Shared) | $980,000 | 40.8% | Closed-loop circular engine reducing lodge opex by over 35%. |

## Strategic Conservation Geography & Wildlife Corridor Permeability

Segera borders major neighboring wildlife zones in the Laikipia ecosystem, including the Lewa Wildlife Conservancy and Ol Pejeta Conservancy, which are globally recognized strongholds for rhinos and large predators. In strict deference to this regional ecosystem, Jonik Ndovu Farm adopts a corridor-permeable landscape architecture. Rather than hard fortress perimeter fencing that obstructs migratory pathways, the masterplan utilizes vegetative shelterbelts, contour bioswales, and natural apiary bee deterrents around productive kitchen gardens. This design allows regional plains game and elephants to transit the landscape naturally while fully safeguarding guest serenity and organic harvests.